Story of the History of District Seven Traffic Operations

Design-Build Push Button Contract

Narrated By:

John D. Ellis

District Contracts Administrator

District Seven

Florida Department of Transportation

“Where should I start the story of the origins and history of this one-of-a-kind and totally unique contract?  Well, I suppose that there is no better place than at the beginning.

Back in 2004, our traffic operations engineer, Gary Thompson, was looking for a new type of contract that would significantly reduce the amount of time it took to get a project from “concept to concrete.”  The process at that time required a separate contract to handle the design effort and then another contract to transform that design into reality.  That process often consumed a year or more from when the idea for an improvement was first conceived to when it was finally implemented.  Of course, we were already utilizing two innovative types of contracts that provided some time savings over the traditional design-bid-build methodology.  However, those two innovative types of contracts, Design-Build and Push Button still had their limitations.  Therefore, during a moment of inspiration, we reasoned, “why not try to combine those two contracting strategies into a single contract?”  Thus, the District Seven Traffic Operations Design Build Pushbutton Contract was born.

Our next challenge was to sell the plan.  On February 11, 2004, I began to correspond with Ken Leuderalbert, who at that time was head of the innovative contracting unit at Central Office, regarding our proposal of combining the Design Build contracting methodology with the Pushbutton contracting methodology to marry the benefits of both of those contracting strategies into a single contract.

Finally, on July 27, 2004, after providing Mr. Leuderablert a detailed justification and implementation plan, he agreed to allow District Seven to proceed with a pilot program to test-fly this one-of-a-kind and totally unique contracting concept.  While the District began developing the RFP for this combined contract, Mr. Thompson and our Director of Operations, Jim Moulton, worked with Chris Rickter at FHWA to gain that agency’s approval to expend federal money under this unique combined contract.

With FHWA’s approval, we moved forward with the concept by conducting an informational meeting with the consultant community and the contractor industry.  After receiving input from the forum, we completed the RFP and advertised the Design Build Pushbutton I Contract on March 24, 2009.  Subsequently, we shortlisted three teams, evaluated their technical proposals, opened their price proposals, calculated the resulting adjusted scores, and finally posted our intended award.  Although a protest of the contract award delayed our contract execution process by several months, the protest was eventually withdrawn and we were finally able to execute the Design Build Pushbutton I Contract on December 17, 2009.”

After the successful execution of the Design Build Pushbutton I Contract, the Design Build Pushbutton II Contract was advertised on August 23, 2011, and four firms pursued this contract. Their technical proposals were evaluated; their price proposals were opened and each of the firm’s resultant adjusted score was calculated; and the contract was awarded to the winning firm. Notice to Proceed for this Design Build Pushbutton II Contract was issued on March 16, 2012.

Design Build Pushbutton III Contract was advertised on December 5, 2014. This time, three firms pursued the contract. Once again, technical proposals were assessed along with subsequent price proposals. Final scores were determined and the contract was awarded. Notice to Proceed for Design Build Pushbutton III Contract was issued on July 27, 2015.