DBPB III WEEKLY PROGRESS action items #39

FM No. 254677-2-52-91 & 254677-1-52-32 / FED: 8886 617 A (FO) & N/A / Contract No.  E7J81

September 28, 2016 – 10:00 Am

| Action Items – Cone & Graham | Date Requested | Due Date | Status |
| --- | --- | --- | --- |
| Revised Key Sheet Signature Blocks on Task #3, 4, 6 & 12 As-Builts | 8/25/16 | As soon as possible |  |
| Submit Drilled Shaft Certifications for Task 8 & 13 | 9/6/16 | Before acceptance | Task 13 received 9/27/16 |
| Submit Job Guide Schedules for Tasks 21, 22, 25 & 29 | Various | Before construction | Received all 9/27/16 |
| Schedule of Values Task 22 | 9/16/16 | Before construction | Received 9/28/16 |
| Provide Task 10 test reports in pdf format | 9/8/16 9/20/16 | Before acceptance | Book Received 9/26/16 |
| From Lessons Learned Meeting – Louis will provide pay items and quantity ranges as a suggestion for future DB projects. | 9/7/16 | When time permits |  |

| Pay Item | Information Needed | Date Requested | Due Date | Status |
| --- | --- | --- | --- | --- |
| 515-1-1 | Requested additional backup from C&G | 8/12/16 | 9/12/16 |  |
| 550-10-30 | Requested additional backup from C&G | 8/12/16 | 9/12/16 |  |
| 520-2-4A | Requested pricing for special D Curb | 9/12/16 | 9/22/16 |  |

| Action Items – FDOT | Due Date | Status |
| --- | --- | --- |
| Review Time extensions for Task 17 & 18 | Before task time expires |  |
| Task 26 NOI – Waiting for info for Design, from Traffic Ops | asap |  |
| Task 10 – FDOT to review test reports for acceptance | asap |  |